KFD Roadmap

What the platform still needs, in phases

Kabankalan Food Delivery  |  13 October 2026

This document lists what the KFD platform still lacks, grouped into phases in the order they should be built. Each phase finishes and is checked before the next starts.

KFD has three parts: the mobile app (customers and riders), the admin and merchant web portal, and the public website. All three share one Supabase database.

How to read each phase. Every item states why it matters, which part of the system it touches, and what "done" looks like. Items that need a decision or information from the owner are listed under each phase.

## Summary

| # | Phase | Focus | Status |
| --- | --- | --- | --- |
| 0 | Navigation | Floating glass tab bar for customer and rider apps | Done |
| 1 | Foundation | Shared database types, align Expo SDK packages | Next |
| 2 | Money and trust | Proof of delivery, rider cash on hand, GCash confirmation | Not started |
| 3 | Store readiness | Account deletion, app builds, admin error monitoring, business details | Not started |
| 4 | Delivery basics | Structured address and map pin, restaurant hours, prep time, contact buttons | Not started |
| 5 | Web and merchant | Landing page, rider and merchant sign-up pages, ratings, refunds | Not started |
| 6 | Growth | Promos, analytics, favourites, scheduled orders, statements | After launch |

# Phase 0: Navigation (done)

Goal: One consistent, modern bottom navigation across the customer and rider apps.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Floating tab bar | The two apps had separate, drifting navigation with text glyphs for icons. | Mobile | Done. Shipped on 13 Oct 2026 in commits 4602058 to 235692b. |
| Floating cart pill | Keeps the cart one tap away without crowding the tabs. | Mobile | Done. |
| Device check by eye | The glass look differs per platform and was not run on a device yet. | Mobile | Checked on iOS 26, older iOS, Android 12+, older Android, small and tall phones. |

## Notes

- The only open part of this phase is the visual check on real devices.

# Phase 1: Foundation

Goal: Make every later change safer by stopping the two apps from disagreeing about the database.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Generated mobile database types | Mobile types are written by hand; drift caused bugs like a rider profile hidden by one missing column. | Mobile, CI | Mobile types are generated like the admin app's, and CI fails when they drift. |
| Align Expo SDK 57 packages | 12 packages are on versions the SDK does not expect (e.g. React 19.3.0 vs 19.2.3, Sentry 8 vs 7.11). This can break native builds. | Mobile | npx expo install --check reports no mismatches and all tests pass. |

# Phase 2: Money and trust

Goal: Close the biggest risk of a cash-on-delivery business: proving each delivery and accounting for the cash.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Proof of delivery | Marking an order delivered is a single tap with no evidence, so disputes cannot be settled. | Database, Mobile | Delivery needs a photo or customer code plus the cash amount collected. |
| Rider cash on hand | Riders collect cash, but nothing tracks how much each rider owes back. | Database, Mobile | Riders see what they owe on the earnings screen. |
| GCash payment confirmation | GCash is 'scan the rider's QR'; the rider marks it paid on trust. | Mobile | The rider records the GCash reference number when marking it paid. |
| Cash reconciliation in admin | Staff need to review proof and collect cash owed per rider. | Admin web | Admin rider page shows proof per delivery and cash owed per rider. |

## Needed from the owner

- Decide the proof rule: photo, customer code, or either.

- Decide how and when riders hand over collected cash.

# Phase 3: Store readiness

Goal: Everything the App Store, Google Play and Philippine law require before the public can download the app.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| In-app account deletion | Required by both app stores for any app with sign-up. Nothing exists today. | Mobile, Database | A signed-in user can delete their account from Account or Profile. |
| App build setup (EAS) | There is no eas.json, so there is no configured way to build or submit the app. | Mobile, CI | Test builds install on Android and iOS from EAS. |
| Admin error monitoring | Errors in admin API routes (push, notifications, dispatch) are invisible. | Admin web | Sentry captures errors from admin API routes. |
| Business and privacy details | Contacts, delivery areas, hours and registration number are blank. The Data Privacy Act needs a published contact point. | Website | Every TODO(owner) in site-content.ts is filled. |

## Needed from the owner

- Support phone, Messenger link or email, and support hours.

- The barangays served and the delivery hours.

- DTI or SEC registration number.

- Apple and Google developer accounts.

# Phase 4: Delivery basics

Goal: Give customers, riders and kitchens the information a delivery service runs on.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Structured address and map pin | Addresses are free text with no coordinates, so there is no distance-based fee, no ETA and only a text search for riders. | Database, Mobile | Customers pick a barangay, add a landmark and can drop a pin; riders open the exact pin. |
| Restaurant hours and open/closed | Customers can order from a closed kitchen. | Database, Merchant portal, Mobile | Closed restaurants cannot take orders and show when they open. |
| Prep time | Kitchens cannot say how long an order takes. | Merchant portal | Merchants set a prep time; the customer sees it. |
| Call or text buttons | The customer phone is stored but there is no way to call from the app. | Mobile | Rider and customer can call or text each other while an order is active. |
| Delivery estimate | Customers see no expected time anywhere. | Mobile | The track screen shows an honest time range. |

## Needed from the owner

- Confirm whether the fee should stay flat at 45 pesos or depend on distance.

# Phase 5: Web and merchant

Goal: A public website that converts visitors, and a merchant portal that covers daily work.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Landing page redesign | The current pixel-art page is being replaced with a modern local style (agreed). | Website | New home page live, keeping all links and the honest-content rules. |
| Rider and merchant sign-up pages | Recruiting riders and restaurants needs focused pages. | Website | /ride and /sell are live and listed in the sitemap. |
| Ratings screens | The ratings table exists (migration 0055) but no screen uses it. | Mobile, Admin web | Customers rate delivered orders; admin and merchants can see ratings. |
| Refunds | There is no refund record or flow. | Database, Admin web | Staff can record a refund against an order, tied to the cash records. |

## Needed from the owner

- Real photos of partner kitchens and food, if available.

- Pilot commission and rider pay terms for the sign-up pages.

# Phase 6: Growth (after launch)

Goal: Bring customers back and understand how the app is used.

| Item | Why it matters | Where | Done when |
| --- | --- | --- | --- |
| Promos and vouchers | No discounts or free-delivery offers exist. | Database, Mobile, Admin web | Staff can create a promo; customers apply it at checkout. |
| Product analytics | You cannot see where customers drop out of ordering. | Mobile, Website | Key steps (browse, cart, order) are tracked. |
| Favourites | Repeat customers cannot save restaurants. | Mobile | Customers can save and open favourite restaurants. |
| Scheduled orders | Customers cannot order ahead (e.g. lunch in the morning). | Database, Mobile | Customers choose a later delivery time. |
| Merchant statements | Merchants have no settlement statement. | Merchant portal | Merchants download a statement per period. |
| Live tracking | Tracking checks every 15 seconds; fine now, slower as orders grow. | Mobile | The track screen updates in real time. |

# Already in place

These were checked in the code and are not gaps:

- Rider dispatch and offers, with an offer-count badge on the rider app.

- Payout disputes with a 24-hour recovery window.

- Customer order cancellation, reorder and saved addresses.

- Marking menu items as sold out.

- Password reset, and push notifications to riders and merchants.

- Audit log, offline detection, and server-side price calculation.

- Database checks in CI for migrations and money rules.

## Architecture decision

A separate NestJS backend was planned, but the folder does not exist and its deploy workflow does nothing. Supabase plus the admin app's API routes already work as the backend. Recommendation: drop the NestJS plan unless online payments later need server-side callbacks.